StarUM Platform – Resilience Gap Analysis

Assessment of Current Architecture Risks & Availability Constraints

Purpose of This Assessment

This gap analysis evaluates the current StarUM platform architecture on Google Cloud against resilience, availability, fault tolerance, and operational readiness objectives defined in the SOW. The assessment identifies architectural and operational gaps that could lead to downtime, prolonged recovery, or instability during failures, traffic spikes, or deployments.

Note:
This focuses on identification, validation, and recommendation only. No implementation, code changes, or infrastructure modifications are included.

Index

- GKE Platform

- Database Layer

- Application Layer (Java)

- DevOps & Infrastructure as Code

- Network & Hybrid Connectivity

1. GKE Platform – Resilience Gaps & Risks

1.1 Absence of a Defined GKE Disaster Recovery Model

While two regional GKE clusters are deployed (primary and secondary), they operate as completely isolated units with no standardized or documented Kubernetes-layer DR model. Any configuration updates, secret rotation, or image changes applied to the primary cluster must be manually replicated to the secondary cluster. During a failover event, there is no assurance that the secondary cluster reflects the same configuration or application state as the primary, which may result in inconsistent application behavior or service startup failures post-failover.

Although recovery objectives have been confirmed with the SLO/Application Owner (RTO: 8 hours, RPO: 1 hour), no failover drills or recovery validation exercises have been conducted to demonstrate that the 8-hour recovery target is achievable in practice. Failover remains a manual, operationally driven activity rather than a validated resilience mechanism.

Risk:
Unpredictable recovery outcomes during regional outages; extended downtime due to configuration drift and unvalidated recovery timelines.

1.2 High Blast Radius Deployment Strategy

Rolling deployment is the only release mechanism currently implemented across the GKE platform. With this strategy, all live traffic is exposed to new changes during every release cycle. There are no Blue-Green or Canary deployment patterns in place to isolate faulty releases or gradually shift traffic during deployments.

This approach significantly increases the blast radius of any deployment defect and places the zero-downtime release requirement at risk.

Risk:
Deployment-related outages impacting all users simultaneously, with limited traffic isolation and higher rollback risk.

1.3 Limited Autoscaling Maturity

Horizontal Pod Autoscaling (HPA) is the only autoscaling mechanism implemented, relying solely on CPU and memory metrics. Autoscaling behavior has not been validated under critical conditions, including full regional failover scenarios where one cluster is expected to absorb 100% of production traffic.

Event-driven or dependency-aware scaling mechanisms are not currently in place, limiting the platform’s ability to proactively respond to sudden demand spikes or cascading upstream bottlenecks.

Risk:
Delayed or insufficient scaling during peak load or failover conditions, potentially leading to resource exhaustion and service degradation.

1.4 Manual Failover & Traffic Steering

Failover between regions is executed manually, and health-based traffic steering is not integrated with automated global traffic management workflows. There is no evidence of tested or pre-validated procedures for redirecting traffic during a regional outage.

As a result, regional traffic redirection remains dependent on human intervention and operational response times rather than automated resilience controls.

Risk:
Slow or inconsistent traffic redirection during outages, increasing customer-visible downtime and recovery variability.

1.5 Secrets & Configuration Drift

Kubernetes Secrets and ConfigMaps lack standardized rotation policies, version control, rollback mechanisms, and cross-cluster synchronization. Configuration updates performed in one region may not be reflected in the other, especially during disaster recovery or failover scenarios.

This fragmented configuration management model increases the likelihood of credential drift and configuration mismatches between regional clusters.

Risk:
Authentication failures or inconsistent runtime behavior following failover due to misaligned secrets and application configuration.

1.6 Untested Resilience & Recovery Scenarios

There are no documented or executed GKE-level resilience validation activities, including failover drills, chaos testing, or recovery simulations. Actual cluster behavior under real regional failure conditions remains untested and unverified.

Without regular validation, recovery assumptions cannot be confirmed, and operational readiness for large-scale failures remains uncertain.

Risk:
Unknown and potentially unreliable recovery behavior during real outage scenarios, increasing business and operational risk.

2. Database Layer – Availability & Data Risk Assessment

2.1 Single Write Primary with Manual Failover

The database continues to rely on a single writable primary, creating a critical single point of failure. Failover remains manual, increasing dependency on operational intervention during outages.
Risk:
Prolonged service unavailability and increased recovery time during database or infrastructure failures.

2.2 Lack of Failover Readiness Validation

No Cloud SQL failover drills or controlled fault-injection tests have been performed to validate database or application recovery behaviour.
Risk:
Unpredictable recovery outcomes and potential application failures during real database incidents.

2.3 Insufficient Migration Preparedness

A defined, validated database migration strategy is missing. Root cause analysis from the previously failed on premises to GCP migration attempt is unavailable.
Risk:
High likelihood of repeated migration failures and increased uncertainty for future production cutovers.

2.4 Unvalidated Backup and Disaster Recovery

Backups restore processes, retention effectiveness, and cross-region recovery procedures have not been tested or proven.
Risk:
Disaster recovery timelines may not meet business expectations during catastrophic or regional failures.

2.5 Data Consistency and Write Control Gaps

Multiple upstream systems write directly to the database without centralized coordination, idempotency, or deduplication mechanisms.
Risk:
Increased possibility of duplicate records, partial writes, and data inconsistencies during retries or transient failures.

3. Application Layer (Java) – Stability & Portability Risks

3.1 Secret Management Weakness

Secrets are stored as plaintext configuration values and Jasypt ENC() values alongside application code.
Jasypt master-key handling at runtime is not verifiably isolated from application configuration, creating key-management and compliance gaps.

Risk:
Credential compromise, poor key hygiene, and non-compliance with cloud-native secret management best practices.

3.2 Framework & Platform Compatibility Issues

The application targets Spring Boot 3 while continuing to use legacy javax-based Jersey 1.x dependencies, creating Jakarta EE namespace incompatibility.
Additionally, Spring Boot and Spring Cloud versions are misaligned, resulting in unsupported and unstable dependency combinations.

Risk:
Startup failures, runtime incompatibilities, and blocked upgrades on modern Java (Jakarta-based) platforms.

3.3 Authentication & Token Management Weaknesses

JWT access tokens are stateless and remain valid until expiry. With a 48-hour absoluteExpiration, there is no mechanism to revoke compromised tokens.
Refresh tokens allow high reuse (refreshLimit = 1000) without confirmed rotation or replay protection.

Risk:
Large vulnerability window for token theft, replay attacks, and prolonged unauthorized access.

3.4 Non-Deterministic Builds

The build relies on -SNAPSHOT versions of shared internal libraries, allowing upstream changes to break builds without application code changes.

Risk:
Unpredictable CI/CD failures and reduced confidence in build reproducibility.

3.5 Environment Portability Constraints

Hardcoded filesystem paths for certificates and keystores, along with hardcoded environment metadata and service endpoints, restrict artifact portability across environments, containers, and developer systems.

Risk:
Deployment failures, environment-specific bugs, and inability to safely promote the same artifact across environments.

3.6 Weak Test Governance

CI quality gates are disabled, allowing test failures to pass through build and deployment stages unchecked.
Aggressive parallel test execution with excessive forkCount causes instability on constrained CI agents.

Risk:
Reduced release quality, unstable pipelines, and increased production defects.

3.7 Build & Dependency Management Risks

- Multiple JSON libraries on the classpath introduce serialization inconsistencies and runtime unpredictability.

- Deprecated Maven system-scope dependencies reduce compatibility with cloud-native build systems.

- Manual Tomcat version overrides bypass Spring Boot Parent BOM dependency governance.

Risk:
Build instability, increased maintenance effort, security exposure, and unpredictable runtime behavior.

3.8 Over-Exposed Operational Endpoints

Spring Actuator endpoints rely primarily on IP-based access protection rather than fine-grained authentication and authorization controls.

Risk:
Potential exposure of internal metrics, health data, and environment information.

4. DevOps & Terraform – Operational Resilience Gaps \\ NEEDS TO BE UPDATE

4.1 Terraform Standardization Gaps

Terraform is in use, but there is no documented strategy for:

- Module reuse

- Versioning

- State isolation

- Drift detection

Risk:
Environment inconsistencies and unpredictable behavior during recovery or scale events.

4.2 CI/CD Pipelines Without Safety Controls

CI/CD pipelines focus on deployment success, not deployment safety. There is no:

- Progressive environment promotion

- Policy validation

- Deployment guardrails

Risk:
Faulty changes can reach production without containment.

4.3 Incomplete Zero-Downtime Deployment Enablement

Blue-Green and Canary strategies are future goals only.

Risk:
Deployment-related outages remain a significant availability threat.

4.4 Absence of Labeling & Governance

No standardized resource tagging for environment, ownership, or cost attribution.

Risk:
Slower incident response and limited cost optimization visibility.

4.5 Resilience Not Treated as a Shared Responsibility

Reliability is addressed operationally rather than being embedded into application and pipeline design.

Risk:
Cascading failures during dependency outages.

5. Network & Hybrid Connectivity – Failure & Recovery Risks

5.1 Hybrid Connectivity & Failover Architecture Gaps

The application follows a confirmed Active/Passive regional model, with the secondary GKE cluster (us-east4) remaining idle under normal conditions.
Failover between primary and secondary regions requires manual intervention, with no automated, health-based traffic switching in place.
Any regional or cluster failure depends on the operations team to detect the issue, decide on failover, and manually reconfigure load balancer backends.

Risk:
Increased recovery time during regional failures, with a high likelihood of delayed service restoration against the confirmed RTO of 8 hours.

5.2 Disaster Recovery & Regional Failover Gaps

Failover execution currently relies on manual DNS or load balancer changes, and no automated failover mechanism is triggered by regional or backend health degradation.
There is no evidence of regular DR drills or validation exercises to test recovery procedures under real failure scenarios.

Risk:
Extended downtime during regional outages due to untested, manual recovery steps and operational dependency on human intervention.

5.3 Traffic Management & Failover Automation Limitations

Health checks are configured on the Cloud Load Balancer, and firewall rules appropriately allow health check IP ranges — confirming that the monitoring mechanism exists.
However, health check results are not linked to any automated failover or traffic routing decisions.
Backend or regional failures do not automatically trigger traffic redirection to the secondary GKE cluster.

Additionally, intelligent traffic steering (active-active readiness, traffic splitting, or weighted routing) is not implemented.

Risk:
Traffic may continue routing to unhealthy regions or services, negating the benefit of existing health checks and increasing customer-visible outages.

5.4 DNS, Load Balancer Scope & Observability Gaps

DNS is used only for static name-to-endpoint mapping, with no automated failover or intelligent traffic steering configured.
TTL-based DNS changes may introduce significant delays during regional incidents.

The load balancer scope (global vs regional HTTP(S) LB) remains unconfirmed — application team responses indicate uncertainty (“we try for global”).
This ambiguity directly impacts cross-region routing behaviour during failures.

Alerting and observability for backend failures and failover events are not clearly established or validated.

Risk:
Delayed outage detection and unpredictable failover behaviour during regional failures, increasing MTTR.

5.5 Network Segmentation, Firewall & Security Gaps

A non-standardized load balancer design is in use:

- Layer 7 HTTP(S) LB for external traffic

- Layer 4 Internal TCP/UDP LB for service-to-service communication

Firewall rules expose broad port ranges (e.g., 1000–65535) and, in some cases, wide IP ranges (0.0.0.0/0), increasing the attack surface.
Cloud Armor (WAF) policies are not consistently applied across all exposed services.

Risk:
Larger blast radius during security incidents and increased exposure to network-based attacks.

5.6 Operational Readiness & Recovery Execution Gaps

There are no documented runbooks or standardized operational procedures for handling regional outages, LB failover, or DR activation.
Recovery relies heavily on tribal knowledge and manual coordination during incidents.

Risk:
High operational dependency on individuals during outages, leading to inconsistent recovery outcomes and increased MTTR.