Milestone 2: Database Resilience Solution Identification & Feasibility

1. Identified GCP Resilient Capabilities

The following Google Cloud Platform (GCP) database services have been identified to address the resilience, availability, migration, and recovery gaps identified in the Milestone-1 database assessment:

- Cloud SQL High Availability (HA): Regional HA configuration with managed standby and automatic failover to eliminate dependency on a single writable primary instance.

- Cloud SQL Read Replicas: Replica instances for read scalability, recovery readiness, and disaster recovery preparedness.

- Cloud SQL Automated Backups & Point-in-Time Recovery (PITR): Managed backup scheduling, retention, and PITR support to improve recoverability.

- Database Migration Service (DMS) with Datastream: Near-zero downtime migration using full load and continuous change data capture (CDC).

- Cross-Region Backup & Restore: Backup replication and restore capability across regions to support regional disaster recovery scenarios.

2. Resilience Gap Mapping

| Identified Gap | GCP Resilient Capability (Proposed Solution) |
| --- | --- |
| Manual Failover: Database failover is manual and untested | Cloud SQL High Availability (HA): Enable regional HA with automatic failover to a standby instance, reducing dependency on operational intervention. |
| Single Writable Primary: | Managed Primary-Standby Architecture: Cloud SQL regional HA removes the single instance dependency and improves availability. |
| Failover Readiness Unvalidated: | Planned Failover Drills: Execute scheduled Cloud SQL failover tests to validate recovery behavior and application reconnection. |
| Backup Restore Procedures Untested: Back | Backup Validation Program: Periodic restore testing and PITR validation using Cloud SQL managed backups. |
| No Cross-Region DR Validation: Database recovery across | Cross-Region Backup & Restore: Enable cross-region restores to support regional disaster scenarios. |
| Migration Strategy Undefined: Previous | DMS + Datastream Migration: Controlled migration with CDC replication, rollback capability, and minimal downtime. |
| Multiple Upstream Writers: Several | Controlled Write Patterns: Centralized write services or idempotent write mechanisms to ensure consistency. |
| No Continuous Replication Assurance: Risk | Replica-Based Replication & CDC: Continuous replication using read replicas and Datastream CDC pipelines. |
| Future Scalability Not Defined: Long | AlloyDB / Modernization Roadmap: Evaluate AlloyDB or optimized service tiers as a future modernization phase. |

3. Operational Feasibility Assessment

The proposed database resilience enhancements are operationally feasible, subject to the following considerations:

- Technical Readiness: The existing database platform is already supported by Cloud SQL HA, replicas, automated backups, and managed migration tooling.

- Implementation Risk: Enabling HA and replicas requires planned maintenance windows and application-level connection validation.

- Operational Processes: Database runbooks must be updated to reflect automated failover, restore procedures, and migration rollback steps.

- Testing Requirements: Regular failover drills and restore validation exercises are required to confirm actual RTO/RPO compliance.

- Migration Execution: DMS-based migration is feasible but requires careful sequencing of full load, CDC validation, and controlled cutover.

4. Resilience Cost Estimation Data

The following cost drivers should be considered for database resilience implementation:

- Cloud SQL HA Costs: Additional standby instance and regional replication overhead.

- Read Replica Costs: Compute and storage usage for replica instances used for recovery and DR readiness.

- Backup Storage Costs: Storage consumption based on backup retention periods and PITR requirements.

- Cross-Region Restore Costs: Data transfer and storage costs during regional recovery scenarios.

- Migration Tooling Costs: Temporary DMS and Datastream usage during the migration window.

- Operational Overhead: Cost of periodic failover testing and restore validation activities.