## Slide 1
UHG StarUM
Infrastructure & Platform Assessment
SRE Engagement | Findings & Recommendations
CONFIDENTIAL

## Slide 2
UHG StarUM | Infrastructure & Platform Assessment
2
Assessment Overview
01
Terraform State & Modules
02
CI/CD Pipeline Resilience
03
Deployment Strategy
04
Resource Labeling & Governance
05
Application Resilience Patterns
06
Infrastructure Drift Detection
07
GKE Platform Observations
08
Database Layer
09
Secrets & Configuration Management
10
Cost & Utilization
Maturity Snapshot
Needs Attention (5)
In Progress (6)
Adequate (2)
Terraform
CI/CD
Deploy
Labels
Resilience
Drift
GKE
DB
Secrets
Cost

## Slide 3
UHG StarUM | Infrastructure & Platform Assessment
3
Terraform State & Module Strategy
Key Observations
No centralized module library or versioning strategy
State management approach not documented or standardized
Prior contracting teams used inconsistent Terraform patterns
No CI pipeline checks enforce module usage consistency
Current State
Modules copied from sre-gcp-tf default branch per environment
Separate branches for nonprod and prod (sre-gcp-tf repo)
State stored in GCP bucket within each project
No environment drift incidents reported to date
Risks
Environment drift between dev/test/prod due to branch copies
Inconsistent module usage across teams and environments
No visibility into state divergence without drift detection
Legacy contractor code may introduce technical debt
Recommendations
Establish a versioned, shared Terraform module registry
Standardize remote backend with state locking per environment
Add CI checks to validate module consistency on pull requests
Audit and consolidate legacy contractor Terraform code

## Slide 4
UHG StarUM | Infrastructure & Platform Assessment
4
CI/CD Pipeline Resilience
Key Observations
Minimal production safeguards in GitHub Actions pipelines
No standardized automated policy checks or validation gates
Deployment safety controls left to individual app teams
Change ticket validation exists but enforcement is inconsistent
Current State
Each team defines its own deployment plan and rollback strategy
Rollback process is manual; speed varies by team
GitHub environment-based approvals configured for prod
No blue/green or canary deployments — desired as future state
Risks
Faulty changes may reach production without containment
Inconsistent rollback speed increases mean-time-to-recovery
No traffic splitting capability for safe progressive rollouts
Past deployment failures have impacted business and users
Recommendations
Implement standardized policy gates across all pipelines
Automate rollback triggers based on health check failures
Introduce Google Load Balancer-based traffic shifting
Define mandatory validation gates before prod promotion

## Slide 5
UHG StarUM | Infrastructure & Platform Assessment
5
Deployment Strategy
Key Observations
All deployments use rolling updates only
Blue-Green and Canary acknowledged as future goals
No automated rollback criteria — rollback is manual and ad-hoc
Deployment targets both active and passive clusters (team-driven)
Current State
Teams determine which clusters to deploy to and when
Rollback strategies are team-specific, not standardized
App teams own SOPs for acceptable downtime windows
No shadow testing or limited-traffic validation before full release
Risks
All users impacted simultaneously during a faulty release
Manual rollback introduces human error and delay
No progressive delivery reduces blast radius containment
Deployment-induced outages may go uncontained
Recommendations
Implement blue/green deployments using GCP Load Balancers
Define automated rollback criteria tied to monitoring alerts
Standardize deployment runbooks across all application teams
Introduce canary releases with incremental traffic shifting

## Slide 6
UHG StarUM | Infrastructure & Platform Assessment
6
Resource Labeling & Governance
Key Observations
Historically no consistent tagging/labeling taxonomy
Resources could not be reliably attributed to environments or teams
No GCP Organization Policy constraints enforced labeling
Current State
Tagging recently implemented across resources
CloudGuru tool used for enterprise labeling compliance
Resources attributed via AIDE/ASK ID to owning teams
Cost attribution done by AIDE/ASK ID (not per-service)
Risks
New or missed resources may still lack proper labels
No automated enforcement means labeling may regress
Incident response slowed without clear resource ownership
Recommendations
Enforce labels via GCP Organization Policy constraints
Add CI validation to reject unlabeled resource deployments
Expand taxonomy to include service-level granularity
Audit existing resources quarterly for labeling compliance

## Slide 7
UHG StarUM | Infrastructure & Platform Assessment
7
Application Resilience Patterns
Key Observations
No circuit breaker, retry, rate limiter, or bulkhead patterns observed
Developers rely on monitoring rather than defensive coding
No timeout budgets defined for external API calls
SRE practices limited to infrastructure — no SLOs or error budgets
Current State
Historically using Hystrix for circuit breaking
Migration to Resilience4J and RestClient underway (Spring Boot 4)
KEDA and Dynatrace integration planned to improve resilience
SLOs defined for various services; ownership varies
Risks
Cascading failures when upstream dependencies degrade
Hystrix is in maintenance mode — no longer actively developed
Incomplete migration leaves services with mixed resilience patterns
No error budgets means no objective deployment safety threshold
Recommendations
Accelerate Resilience4J migration across all StarUM services
Define and enforce timeout budgets for all external dependencies
Establish SLOs with error budgets owned by service teams
Implement KEDA autoscaling tied to Dynatrace metrics

## Slide 8
UHG StarUM | Infrastructure & Platform Assessment
14
Java Framework & Dependency Management
Key Observations
Jersey 1.x incompatible with Spring Boot 3 (javax.* namespace)
Spring Boot 3.5.9 has known critical and high severity CVEs
SNAPSHOT dependency on embi-common-boot library
System-scope / local JAR dependencies present in builds
Current State
Jersey 1.x actively used with legacy javax.* namespace
Currently running Spring Boot 3.5.9 in production
embi-common-boot library recently updated by maintainers
Local JAR dependencies present but not yet audited
Risks
Jersey 1.x blocks migration to Spring Boot 3.x and beyond
Known CVEs in Spring Boot 3.5.9 pose security risk
SNAPSHOT dependencies cause unpredictable build failures
Local JARs bypass artifact governance and versioning
Recommendations
Migrate from Jersey 1.x to Spring-native REST controllers
Upgrade to Spring Boot 3.5.13 per Optum N1/N2 policy
Adopt stable tagged release of embi-common-boot library
Publish all local JARs to GCP Artifact Registry

## Slide 9
UHG StarUM | Infrastructure & Platform Assessment
15
Java Build & Runtime Optimization
Key Observations
Test failure handling and build-break behavior undefined
Fork count configuration not tuned for GCP build agents
Multiple JSON libraries in use (Jackson, Gson, Json-smart)
Tomcat version manually overridden outside Spring Boot BOM
Current State
Build-break on test failure thresholds not defined
Fork count not optimized for test suite characteristics
Multiple JSON serialization libraries coexist in codebase
Java 21 in use; Java 25 preferred per Optum standards
Risks
Unverified tests may pass silently into production
Suboptimal build performance and resource usage
Library conflicts from multiple JSON providers
Manual Tomcat override may introduce version drift and CVEs
Recommendations
Define test coverage and failure thresholds with delivery teams
Optimize fork count based on test suite and agent resources
Standardize on Jackson as single JSON provider
Follow Spring Boot BOM for Tomcat; plan Java 25 after SB4

## Slide 10
UHG StarUM | Infrastructure & Platform Assessment
16
Java Application Security & Configuration
Key Observations
Jasypt ENC() encrypted values stored in source repository
Actuator endpoints potentially accessible externally
Hardcoded environment-specific URLs in application config
Certificate paths not validated for cloud portability
Current State
K8s namespace secret supplies Jasypt decryption key at runtime
IP whitelist reportedly blocks external actuator access
Environment URLs hardcoded but functional across envs
Spring Profiles used successfully for multi-env deployments
Risks
Plaintext passwords in source control violate security policy
Exposed actuator endpoints pose unauthorized access risk
Hardcoded URLs reduce environment portability
Unvalidated certificate paths may break cloud deployments
Recommendations
Migrate Jasypt ENC() values out of source repository
Confirm and enforce actuator endpoint access restrictions
Externalize all environment URLs via Spring configuration
Validate certificate paths for GCP portability

## Slide 11
UHG StarUM | Infrastructure & Platform Assessment
8
Infrastructure Drift Detection
Key Observations
No automated mechanism to detect GCP vs Terraform state divergence
Manual infrastructure changes have occurred in production
No scheduled terraform plan runs to detect drift
Current State
Drift scanning recently introduced to identify discrepancies
Access reduction underway to prevent unauthorized manual changes
Teams always run terraform plan before apply
Past contractor teams did not consistently follow plan-before-apply
Risks
Undetected drift causes unexpected failures during deploys
Manual console changes bypass change management controls
No notification mechanism for unauthorized infrastructure changes
Recommendations
Schedule automated terraform plan runs (daily or on-commit)
Implement drift alerts that notify SRE on state divergence
Enforce IAM policies to prevent direct console modifications
Reconcile known drift and document all manual changes

## Slide 12
UHG StarUM | Infrastructure & Platform Assessment
9
GKE Platform Observations
Key Observations
Two regional GKE clusters (active/passive) — no formal DR model
HPA configured but VPA not enabled
Load balancer type and config need validation (L4 vs L7)
Cluster failover requires manual intervention
Current State
Second cluster serves as passive failover / DR target
Manual failover required if primary cluster goes down
Global load balancer targeted (needs confirmation)
Engagement goal: increase failover automation with DB tech updates
Risks
Manual failover introduces significant RTO during cluster failure
No documented runbook for cluster failover procedures
Passive cluster may have configuration drift from active
Without VPA, pods may be over- or under-provisioned
Recommendations
Formalize and document cluster failover runbook
Implement automated health-based traffic rerouting via GCLB
Enable VPA in recommendation mode to right-size workloads
Conduct periodic DR drills and document results

## Slide 13
UHG StarUM | Infrastructure & Platform Assessment
10
Database Layer
Key Observations
Single writable primary instance with manual replica promotion
No Cloud SQL failover drills conducted to validate HA
Previous on-prem to GCP migration failed and was rolled back
Multiple upstream systems write directly to the database
Current State
All write operations depend on one primary database instance
Failover procedures exist but not validated through drills
Previous database migration attempt failed and was rolled back
Backups configured but restore testing not performed
Risks
Manual failover increases downtime during database outages
Unverified failover could impact recovery and data access
Untested backups may fail during critical recovery scenarios
Multiple write paths increase risk of data inconsistency
Recommendations
Enable automated database failover to reduce recovery time
Conduct regular Cloud SQL failover drills
Define and document a clear database migration approach
Validate backups and enforce controlled write mechanisms

## Slide 14
UHG StarUM | Infrastructure & Platform Assessment
11
Secrets & Configuration Management
Key Observations
Secrets stored as Kubernetes secrets (base64) — not Secret Manager
No automated rotation policy for secrets
Secret sync across two clusters was historically manual
Current State
Enterprise Immerse tool pushes vaulted values to namespaces
Automation recently introduced for cross-cluster secret sync
All passwords and API keys rotated at least annually
Stateless builds allow secret update via namespace restart (~minutes)
Risks
Base64-encoded K8s secrets are not encrypted at rest by default
Annual rotation may not meet security compliance timelines
Cross-cluster sync gaps could cause service disruption
Compromised secret in shared DB affects multiple teams
Recommendations
Evaluate GCP Secret Manager for centralized lifecycle management
Increase secret rotation frequency per enterprise security policy
Automate cross-cluster secret synchronization fully
Document and test emergency secret rotation runbook

## Slide 15
UHG StarUM | Infrastructure & Platform Assessment
12
Cost & Utilization
Key Observations
Cost impact of safer deployments (Blue-Green) not assessed
Resource utilization baselines not captured for right-sizing
No per-service cost attribution — only AIDE/ASK ID level
Current State
Cloud spend tracked by AIDE/ASK ID (not granular per-service)
GCP Recommender API output not yet reviewed
KEDA implementation planned to reduce non-prod costs by 25%+
Goal: shut off non-prod environments when not in use
Risks
Over-provisioned resources increase cost without visibility
No baseline makes it impossible to measure optimization impact
Blue-green/canary deployments may increase infra costs
Recommendations
Capture CPU/memory utilization baselines across all services
Review and act on GCP Recommender API sizing suggestions
Implement KEDA with non-prod environment scheduling
Model cost impact of blue/green before implementation

## Slide 16
Thank You
Next Steps: Align on priorities, assign owners, and begin the Immediate phase.
UHG StarUM | SRE Engagement | Confidential